**Preliminary Road map for building Website for ADHKREOTC**

**Discussion result**

* Make a home page similar to EOTC official website with some configuration
* There are two kind of login for users and admin – MVP – third login for domain admin
* Sign up must be presented for admin users
* Amharic and English version – MVP – for either language
* Link related page from EOTC official website
* Photo gallery on the page with admin control – everybody can view but admi only control
* Donation page must be included
* Notification for important message such as fasting, holiday and etc. – Google related for priority
* Notification for important message such as fasting, holiday and etc. – Google related for priority
* Biography about the church, people who served the church in the past – including the church history
* Testing
* Name for the website domain – austindeberhaileotc.org

Steps to achieve the goal

Step 1 – Create git-hub account and make ready for shearing and development – today – Asrat

Setp 2 - Home page – Next Week – Kassu, Addis, Asrat

Step 3 - Login

Step 4 – Signup

Step 5 - Language

Step 6 – Managing Links

Step 7 – Photo Gallery

Step 8 – Donation

Step 9 – Notification

Step 10 – Biography

Step 11 – Test

Step 12 – Deployment

Tentative plan and schedule